Connecting Outlook

Six things, in order. Three are IT's and three are mine.

IT sets up room mailboxes. Each space becomes a resource in Exchange — Vermeer Banquet Room, Sutphen Room, and so on — and each is set to moderated rather than auto-accept, with your system's service account as the delegate. That's the switch that makes a booking a request rather than a confirmation. If these mailboxes already exist and people already book them, that's a different conversation, because you'd then have two systems each believing they own the room.

IT registers an Azure application and grants it Calendars.ReadWrite on those mailboxes. This is where the waiting usually happens — some institutions treat it as routine, others want a security review.

IT confirms the mailbox naming, so the system can match "Graham Conference Center - Vermeer Banquet Room" in Exchange to the right row in your spaces table. Usually a mapping table, filled in once.

Then my side.

A webhook endpoint that Microsoft calls when a meeting request arrives. Graph subscriptions expire every three days, so it needs renewing on a schedule — a Vercel cron job. That renewal is the part that quietly breaks if nobody's watching, so it also needs to tell you when it fails.

A booking request queue. What arrives is thin: room, time, subject, organiser. No classification, no attendance, no purpose. It lands as a hold in a small approval list — approve or decline, with a reason.

A reply back through Graph, accepting or declining the meeting so the organiser gets a normal Outlook response rather than silence.

Roughly a week of my time, most of it waiting on the Azure consent.

One design point worth deciding now. Approving through this route creates a booking with no classification and no event record. That's correct for a room-only internal meeting — but it means the scheduler will hold two kinds of thing: full events with all the workflow behind them, and bare holds with a subject line. Your reports already handle that, since imported bookings work the same way and are excluded from event counts.

The risk is drift. If Outlook is easier, people will use it for things that should have gone through intake — a department lunch becomes "Team meeting" with catering arranged by phone. The moderation reply is where you push back: declining with "This needs an event request because catering is involved," and a link.

What I'd do first: ask IT the mailbox question. If those resources already exist and are in use, that changes the whole shape and is worth knowing before anyone writes code.